# 1. Project Overview

## 1.1  What We're Building

A fully offline, containerised RAG pipeline that lets an analytics team ask natural-language questions over a corpus of transcribed sales call recordings — now accessible securely over the internet via Cloudflare Tunnel, served from a personal machine. Every AI component runs locally with no ongoing API costs.

## 1.2  Problem Being Solved

- Sales call recordings are time-consuming to review manually — insights stay locked in audio files.

- Analytics teams have no way to query across hundreds of conversations at once.

- Customer intent, objections, and sentiment are invisible without expensive tooling.

- Personal goal: learn RAG engineering and production deployment end-to-end by building something real.

## 1.3  Scope

| In Scope | Explicitly Out of Scope |
| --- | --- |
| Local Whisper transcription (CPU) | Any cloud AI API (OpenAI, Pinecone, etc.) |
| PostgreSQL + pgvector (single DB) | Separate vector DB (Qdrant, Weaviate) |
| Ollama LLM + embedding (fully offline) | SaaS LLM (GPT-4, Claude, Gemini) |
| Docker Compose (5-service stack) | Kubernetes / cloud deployment |
| Cloudflare Tunnel (free internet access) | Paid VPS or cloud hosting |
| Cloudflare Access (Google/GitHub auth) | Custom user management / OAuth server |
| Streamlit analytics UI | Mobile app or browser extension |
| Sentiment + topic tagging at ingestion | Real-time live call analysis |
| 8 sequential learning tasks | Big-bang single delivery |

# 2. Final Tech Stack

| Layer | Tool | Version | Why This Choice |
| --- | --- | --- | --- |
| Transcription | faster-whisper | latest | 4× faster than original Whisper on CPU; pure Python |
| Speaker diarisation | pyannote.audio | 3.x | Best open-source diariser; labels Speaker A/B automatically |
| Embedding model | nomic-embed-text (Ollama) | v1.5 | 768-dim, runs via Ollama, strong semantic quality, no GPU needed |
| LLM generation | llama3.2:3b (Ollama) | 3.2 | Fast on CPU, good instruction-following; upgrade to 8b with GPU |
| Vector + relational DB | PostgreSQL 16 + pgvector | 16/0.7 | One DB for everything; IVFFlat index for ANN search |
| RAG framework | LangChain (Python) | 0.3+ | Mature RAG primitives; easy to learn and extend |
| API layer | FastAPI | 0.110+ | Async, typed, auto Swagger docs; minimal boilerplate |
| UI | Streamlit | 1.33+ | Zero-JS data app; perfect for single-user analytics tool |
| Reverse proxy | Nginx | alpine | Routes / → Streamlit, /api → FastAPI; handles proxy headers |
| Tunnel / HTTPS | Cloudflare Tunnel (cloudflared) | latest | Free, stable public HTTPS URL; no port-forwarding; no static IP needed |
| Authentication | Cloudflare Access | free | Google/GitHub login gate in front of the app; zero-trust, zero cost |
| Containerisation | Docker Compose | v2 | One command startup; reproducible across machines |
| Sentiment analysis | VADER (vaderSentiment) | 3.3+ | Offline, instant, no model download; adequate for call tone |
| Testing | pytest | 8+ | Standard Python test runner; fixtures for fast unit tests |

## 2.1  Docker Compose Services (5 Total)

| Service | Image | Port | Role |
| --- | --- | --- | --- |
| postgres | pgvector/pgvector:pg16 | 5432 (internal) | All relational data + vector embeddings via pgvector |
| ollama | ollama/ollama:latest | 11434 (internal) | Serves Llama 3.2 (generation) + nomic-embed-text (embeddings) |
| app | Custom Python 3.11 | 8000, 8501 (internal) | FastAPI backend + Streamlit UI + ingestion scripts |
| nginx | nginx:alpine | 80 (internal) | Reverse proxy: routes traffic to app services; sets proxy headers |
| cloudflared | cloudflare/cloudflared | none (outbound) | Punches outbound tunnel to Cloudflare edge; provides public HTTPS URL |

Note: Only cloudflared and nginx are exposed externally. postgres, ollama, and the app container communicate over an internal Docker network only.

## 2.2  Network Architecture

| Traffic Path | Description |
| --- | --- |
| User browser → Cloudflare edge (HTTPS) | Cloudflare terminates TLS; Access policy enforces login |
| Cloudflare edge → cloudflared container (encrypted tunnel) | Outbound tunnel; no inbound firewall ports needed on your router |
| cloudflared → nginx (internal Docker network) | Forwards decrypted HTTP to nginx on port 80 |
| nginx → app:8501 (Streamlit) | Routes / and all non-API paths to Streamlit |
| nginx → app:8000 (FastAPI) | Routes /api/* to FastAPI backend |
| app → postgres (internal) | All DB queries stay on the internal Docker network |
| app → ollama (internal) | All LLM + embedding calls stay on the internal Docker network |

# 3. System Architecture

## 3.1  Ingestion Flow

| Step | Module | Input → Output |
| --- | --- | --- |
| 1 | ingest.py (CLI) | Audio file (.mp3/.wav) + metadata → triggers pipeline |
| 2 | transcribe.py | Audio → faster-whisper → raw JSON (text + timestamps) |
| 3 | diarise.py | Raw JSON → speaker-labelled segments [{speaker, text, start, end}] |
| 4 | chunk.py | Segments → overlapping 400-token chunks (preserve speaker metadata) |
| 5 | sentiment.py (VADER) | Each chunk → sentiment: positive / neutral / negative + score |
| 6 | embed.py (Ollama) | Each chunk text → POST /api/embeddings → float[768] vector |
| 7 | topics.py (Ollama LLM) | Full transcript → LLM prompt → top 3 topic strings |
| 8 | db.py (write) | Inserts into calls, chunks, chunk_embeddings, call_topics, call_sentiment |

## 3.2  Query / RAG Flow

| Step | Module | What Happens |
| --- | --- | --- |
| 1 | Cloudflare / Nginx | Remote user's HTTPS request → tunnel → nginx → Streamlit |
| 2 | Streamlit UI | User types question; optional filters (date, salesperson, speaker) |
| 3 | FastAPI POST /query | Receives question + filter params as JSON |
| 4 | embed.py | Query text → Ollama nomic-embed-text → float[768] query vector |
| 5 | search.py (pgvector) | SELECT chunks ORDER BY embedding <=> $1 LIMIT 8 (+ WHERE filters) |
| 6 | rag.py (Ollama LLM) | Format system prompt + chunks as context + question → Llama 3.2 |
| 7 | FastAPI response | Returns {answer: str, sources: [{call_id, date, speaker, excerpt}]} |
| 8 | Streamlit UI | Displays answer + expandable source cards with call metadata |

# 4. Learning Task Roadmap

The project is divided into 8 sequential tasks. Complete one before starting the next. T-08 is the stretch goal that turns your local project into an internet-accessible shared tool.

| Task | Title | Focus Area | Est. Time | Depends On |
| --- | --- | --- | --- | --- |
| T-01 | Project Scaffold & Docker | DevOps / Containers | 1–2 days | — |
| T-02 | DB Schema & Migrations | Database Design | 1–2 days | T-01 |
| T-03 | Audio Transcription Pipeline | STT / NLP | 3–4 days | T-02 |
| T-04 | Embedding Pipeline & Vector Search | Embeddings / pgvector | 2–3 days | T-03 |
| T-05 | RAG Query Engine & Sentiment | LLM / RAG | 3–4 days | T-04 |
| T-06 | FastAPI Backend & Streamlit UI | API / Frontend | 3–4 days | T-05 |
| T-07 | Testing, Tuning & Docs | Quality / Learning | 2–3 days | T-06 |
| T-08 | Internet Exposure via Cloudflare | Networking / Security | 2–3 days | T-07 |

Total estimated time: 17–25 days of part-time work (~2–3 hours/day). T-08 is optional but highly recommended as a learning milestone.

# 5. Detailed Task Cards

| T-01 — Project Scaffold & Docker Environment ⏱ 1–2 days |  |
| --- | --- |
| Goal | Create the project skeleton, Docker Compose setup, and verify all services start cleanly. |
| Why | Everything else depends on a working local environment. Getting this right first prevents debugging environment issues later. |
| Components | - Directory structure: /app, /ingestion, /rag, /ui, /sql, /docker - docker-compose.yml with 3 services: postgres (+ pgvector), ollama, app - PostgreSQL 16 + pgvector extension enabled on first boot via init script - Ollama service with llama3.2:3b + nomic-embed-text models pre-pulled - .env file for all config (DB URL, model names, ports, secrets) - Python 3.11 app container with requirements.txt (langchain, psycopg2, fastapi, streamlit, etc.) - Makefile: make up, make down, make pull-models, make migrate, make shell, make logs - restart: unless-stopped on all containers for resilience |
| Deliverable | docker compose up brings up all 3 containers with zero errors. Ollama responds to a test prompt from the app container. |
| Done When | - docker compose ps shows all services healthy - psql -c 'SELECT extname FROM pg_extension' returns pgvector - ollama list shows llama3.2:3b and nomic-embed-text - Python container can import langchain, psycopg2, and call Ollama API |
| Est. Time | 1–2 days |
| Depends On | None — start here |

| T-02 — Database Schema & Migrations ⏱ 1–2 days |  |
| --- | --- |
| Goal | Design and apply the full PostgreSQL schema for relational metadata and vector embeddings (pgvector). |
| Why | A solid schema designed upfront avoids painful migrations later. pgvector replaces Qdrant, keeping the stack to a single database. |
| Components | - Table: calls (id UUID PK, file_name, call_date, salesperson, customer, duration_sec, raw_transcript, created_at) - Table: chunks (id UUID PK, call_id FK, chunk_index INT, speaker_role TEXT, text TEXT, start_sec FLOAT, end_sec FLOAT, sentiment TEXT) - Table: chunk_embeddings (chunk_id FK, embedding vector(768)) — pgvector column - Table: call_topics (id, call_id FK, topic TEXT, confidence FLOAT) - Table: call_sentiment (call_id FK, overall TEXT, score FLOAT) - SQL migration files in /sql/migrations/ (001_init.sql, 002_pgvector.sql) - Python db.py module: connection pool, run_migration(), health_check() - IVFFlat index on chunk_embeddings.embedding for fast ANN search |
| Deliverable | Running make migrate applies all SQL files cleanly; all tables and the vector index exist in PostgreSQL. |
| Done When | - \dt in psql shows all 5 tables - \d chunk_embeddings shows embedding column of type vector(768) - INSERT + SELECT on each table succeeds without errors - EXPLAIN SELECT on vector similarity query shows index scan (IVFFlat) |
| Est. Time | 1–2 days |
| Depends On | T-01 |

| T-03 — Audio Transcription Pipeline ⏱ 3–4 days |  |
| --- | --- |
| Goal | Build the ingestion script that accepts a call audio file and produces a speaker-labelled transcript stored in PostgreSQL. |
| Why | This is the entry point for all data. Without reliable transcription, nothing downstream works. |
| Components | - faster-whisper running inside the app container (CPU mode, large-v3 model) - Speaker diarisation: pyannote.audio OR simple energy-based heuristic (2-speaker assumption) - Transcript parser: Whisper JSON → list of {speaker, text, start, end} segments - Chunker: merge segments into ~400-token chunks with 80-token overlap, preserve speaker metadata - ingest.py CLI: python ingest.py --file call.mp3 --salesperson 'Ravi' --customer 'Acme Corp' - Writes call record + all chunks to PostgreSQL (calls + chunks tables) - Progress bar with rich library; error handling for corrupt/short audio files - Idempotency: re-running on same file skips if already ingested (check file_name) |
| Deliverable | Running ingest.py on a sample .mp3 populates calls and chunks tables with speaker-labelled text. |
| Done When | - A 10-minute test call produces 20–30 chunks in the chunks table - Each chunk has speaker_role = 'sales' or 'customer' - Chunk text is readable and roughly coherent (not mid-sentence cuts) - Re-running ingest on the same file does not create duplicate records |
| Est. Time | 3–4 days |
| Depends On | T-02 |

| T-04 — Embedding Pipeline & Vector Storage ⏱ 2–3 days |  |
| --- | --- |
| Goal | Generate vector embeddings for every chunk and store them in PostgreSQL via pgvector. Implement semantic search. |
| Why | Embeddings are the core of RAG — they enable finding relevant transcript sections by meaning, not just keyword matching. |
| Components | - Embedding model: nomic-embed-text via Ollama API (768-dim, fully local, free) - embed.py module: batch_embed(texts) → list of float[768] vectors via Ollama /api/embeddings - Pipeline step: after ingestion, embed all chunks and INSERT into chunk_embeddings - Retry logic for Ollama embedding failures (exponential backoff) - search.py module: semantic_search(query, top_k=8, filters={}) → list of matching chunks - Filters: call_date range, salesperson, speaker_role (customer only / all) - SQL query using pgvector <=> operator (cosine distance) with WHERE clause filters |
| Deliverable | semantic_search('pricing objections from customers') returns the top-8 most relevant chunks with call metadata. |
| Done When | - chunk_embeddings table has one row per chunk after ingestion - semantic_search returns results in < 3 seconds for a corpus of 50 calls - Results are visibly relevant (manual spot-check of top-3 results) - Filter by speaker_role='customer' correctly excludes sales-speaker chunks |
| Est. Time | 2–3 days |
| Depends On | T-03 |

| T-05 — RAG Query Engine & Sentiment Analysis ⏱ 3–4 days |  |
| --- | --- |
| Goal | Wire up the full RAG pipeline: natural-language query → retrieve chunks → LLM generates a cited answer. Add sentiment tagging at ingestion. |
| Why | This is the core product feature — transforming raw transcripts into actionable, queryable intelligence. |
| Components | - rag.py module: query(question, filters) → {answer, sources} - Prompt template: system prompt + retrieved context chunks + user question - LLM: Llama 3.2 via Ollama (llama3.2:3b for speed, or llama3.2:8b for quality) - Source citations: each answer references call_id, date, speaker, and chunk excerpt - Sentiment tagger: VADER (vaderSentiment) scoring each chunk at ingestion time - Call-level sentiment: average VADER scores → positive/neutral/negative label - Topic extractor: one Ollama LLM call per call at ingestion → top 3 topics stored in call_topics - Add sentiment + topic steps to ingest.py pipeline (after chunking, before DB write) |
| Deliverable | python rag.py --query 'What are customers complaining about?' returns a 3–5 sentence answer with call references. |
| Done When | - RAG answer is factually grounded in retrieved chunks (no hallucinations about non-existent calls) - Answer includes at least 2 source citations with call date and excerpt - Sentiment column in chunks table populated for all chunks after ingestion - call_topics table has 2–4 topics per call - End-to-end query latency < 30 seconds on CPU |
| Est. Time | 3–4 days |
| Depends On | T-04 |

| T-06 — FastAPI Backend & Streamlit UI ⏱ 3–4 days |  |
| --- | --- |
| Goal | Expose the RAG pipeline as a REST API and build a simple Streamlit web app for the analytics interface. |
| Why | A usable UI turns this from a developer script into an actual product you can demo and use daily. |
| Components | - FastAPI app (api/main.py): POST /query, POST /ingest, GET /calls, GET /calls/{id} - POST /query: accepts question + optional filters, returns answer + sources JSON - POST /ingest: accepts audio file upload + metadata, runs full pipeline async - GET /calls: paginated list with metadata and sentiment summary - Streamlit app (ui/app.py) with 3 pages using st.navigation: - Page 1 — Chat: text input, answer box, expandable source citations - Page 2 — Call Browser: table of all calls, sentiment badge, full transcript view - Page 3 — Insights: top topics bar chart, sentiment trend line (st.altair_chart) - Both FastAPI and Streamlit run inside the app container (ports 8000 and 8501) |
| Deliverable | Opening http://localhost:8501 shows the Streamlit app. Typing a question returns an LLM answer with sources. |
| Done When | - All 3 Streamlit pages load without errors - Chat page: question → answer round trip works end-to-end - Call Browser shows all ingested calls with correct sentiment labels - Insights page charts render with real data from the database - File upload triggers ingestion and new call appears after refresh |
| Est. Time | 3–4 days |
| Depends On | T-05 |

| T-07 — Testing, Tuning & Documentation ⏱ 2–3 days |  |
| --- | --- |
| Goal | Write tests for core modules, tune RAG quality, and document the project for future reference. |
| Why | As a learning project, understanding why things work matters as much as making them work. Tests catch regressions as you experiment. |
| Components | - pytest test suite: test_ingest.py, test_embed.py, test_rag.py, test_api.py - Fixtures: small synthetic transcript (3-chunk call) for fast unit tests - RAG quality eval: 10 hand-crafted Q&A pairs; measure if correct call in top-3 retrieved chunks - Chunk size experiment: try 200 / 400 / 600 tokens — compare retrieval relevance manually - Top-K experiment: try K=4, K=8, K=12 — note answer quality vs. context window usage - README.md: architecture diagram (ASCII), quick-start (3 commands), env variables table - LEARNINGS.md: personal notes on what worked, what didn't, what you'd do differently - Makefile targets: make test, make eval, make logs, make reset-db |
| Deliverable | make test passes. README lets a new reader understand and run the project in under 15 minutes. |
| Done When | - pytest runs with > 80% pass rate on all test files - RAG eval: correct call in top-3 for at least 7 of 10 test questions - README covers: prerequisites, make up, make pull-models, make migrate, ingest, open UI - LEARNINGS.md has at least 5 personal observations from building the project |
| Est. Time | 2–3 days |
| Depends On | T-06 |

| T-08 — Internet Exposure — Cloudflare Tunnel + Auth + Hardening ⏱ 2–3 days |  |
| --- | --- |
| Goal | Make the app securely accessible over the internet from any browser, using your home machine as the server, with zero port-forwarding and a free Cloudflare account. |
| Why | A fully offline local app becomes shareable. You learn production deployment concerns — auth, HTTPS, reverse proxying, and server hardening — without paying for cloud infrastructure. |
| Components | - Cloudflare account (free) + domain (or free trycloudflare.com subdomain) - cloudflared tunnel service added as a 4th Docker Compose service - Nginx reverse proxy container (5th service): routes / → Streamlit :8501, /api → FastAPI :8000 - Cloudflare Tunnel config (config.yml): ingress rules pointing to nginx container - Cloudflare Access policy: protect the app behind Google / GitHub login (free, zero-trust) - Rate limiting rule in Cloudflare dashboard: max 20 req/min per IP (protects LLM from abuse) - Docker secrets / environment variable hardening: no credentials in docker-compose.yml - restart: always on all containers + Docker health checks so app survives machine reboots - Optional: systemd service or Task Scheduler entry to auto-start Docker on boot - Streamlit secrets.toml: set server.headless=true, server.enableCORS=false (proxy-safe config) |
| Deliverable | A teammate opens https://your-app.yourdomain.com, logs in with Google, and can query the RAG pipeline — all served from your home machine. |
| Done When | - App is reachable at a public HTTPS URL from a different device / network (e.g. mobile data) - Unauthenticated access returns Cloudflare Access login page, not the app - Machine reboot → all containers restart automatically → app is back within 60 seconds - LLM query from a remote user returns a correct cited answer (full end-to-end over internet) - Cloudflare dashboard shows the tunnel as healthy (green status) - No credentials or tokens visible in docker-compose.yml or any committed file |
| Est. Time | 2–3 days |
| Depends On | T-07 |